**Daily Scrum or Standup Meeting**

Team name: Group 13

Scrum Master: Dylan Spencer

Date: Nov 4

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Dalyn Dalton | fixed up the drink submittal model | Working on employee payment and identity | fixed up the drink submittal model |
| Jacob Fitzgerald | Started edit inventory page | Edit Inevntory page. | None |
| Spencer Peterson | FInished customize drink stuff (mostly.. have a bug to fix) | Fix cart page | None |
| Dylan Spencer | hooking up manager edit menu to database | get form to submit image file to database | get form to submit image file to database |
|  |  |  |  |

# Burndown

# Screenshot of your project board

