**Daily Scrum or Standup Meeting**

Team name: Group 13

Scrum Master: Dylan Spencer

Date: oct 10

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Dalyn Dalton | Set up Database & webserver with api calls for the Menu and Ingredients | Finish setting up database models | None |
| Jacob Fitzgerald | Finished Figma pages and Django tutorial | Make Order status page, home page, and edit account page | none |
| Spencer Peterson | Made almost working drink customization page | Hook up with the database and style better with CSS | Hooking it up with the database |
| Dylan Spencer | Made Login and Create new user components. Created NavBar that renders with new items based on login | Pull down other pages and hook up with routing | None. |

# Burndown

Chart, line chart

Description automatically generated

# Screenshot of your project board

A screenshot of a computer

Description automatically generated