**Daily Scrum or Standup Meeting**

Team name: Group 13

Scrum Master: Dylan Spencer

Date:

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Dalyn Dalton | User authentication. | User ordering and concrete testing data. | None. |
| Jacob Fitzgerald | Nada. | Update pages with employee options. | Math Yet Again. |
| Spencer Peterson | Started on cart screen. | Finish up cart screen and start on barista pages. | None. |
| Dylan Spencer | Set up navigation and routing with login. All pages from last sprit and hooked together. Finished sprint 1 burndown chart and standup documents. Updated sprint planning docs. | Working on order confirmation page. Decided to make it a model that will pop up once the cart is implemented. Maybe start working on testing once done. | None right now. |
|  |  |  |  |

# Burndown

# Screenshot of your project board

