**Daily Scrum or Standup Meeting**

Team name: Group 13

Scrum Master: Dylan Spencer

Date: oct. 7

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Dalyn Dalton | Worked on the database | Database & webserver | None |
| Jacob Fitzgerald | Finished react tutorial | Work on figma/django tutorial | None |
| Spencer Peterson | Made figma pages for customer menu, create drink order, and customization modal and did django/react tutorial | Attempt to design drink customization page | None |
| Dylan Spencer | Made Figma Pages, Updated sprint planning meeting docs and burndown chart docs. | Do django/react tutorial. Work on styling login page. | None |

# Burndown

Chart, line chart

Description automatically generated

# Screenshot of your project board

A screenshot of a computer

Description automatically generated with medium confidence